**SUPRAMART**

**+=**

**WORKFLOW:**

The initial diagrams are made, based on those diagrams the Database, File Structure, Application Interfaces, Basis, Modules all come to life.

And once they are made, the rest of the diagrams & documents are made.

**Initial Diagrams**: Yashitha, Nimuthu, Kithupa

**Database:** Yashitha, Dehemi

**File Structure**: Application Interfaces, GUI: Nimuthu, Kithupa, Dinan

**The rest of the documents**: Sanduni, Shenu

**Logic and code**: Yashitha, Nimuthu, Kithupa, Dehemi, Dinan, Sanduni, Shenu

**DEADLINES**

**29th July:**

* UML Class Diagrams - Yashitha
* Activity Diagrams should be completed - Kithupa
* ER Diagrams should be started - Yashitha & Dehemi
* File Structure should be implemented - Nimuthu, Kithupa

**30th July:**

* ER Diagram should be ¾ done or finished - Yashitha, Dehemi
* DAO should be discussed & Sessions management discussed - Dehemi, Kithupa, Yashitha
* Deciding the application base: - All Team Members
  + JDK LTS Versions : JDK 21
  + All IDE versions set up the same on all operating computers
  + Setting up version control systems
  + Applications to be used
  + Libraries, & Themes, Look & Feels to be used
  + Application should be ready to be designed on the next day, no excuses.

**31st July:**

* ER Diagram should be definitely made & finalized. - Yashitha & Dehemi
* Designing should be started and couple or more interfaces should be finished - Nimuthu, Kithupa, Dinan
* All other Documents including diagrams should be completed - Sanudi, Shenu
  + SRS Document
  + Project Document
  + Design Document
  + Sequence Diagram
  + Use Case Diagram

**1st August - 3rd August**

* Significant progress to be expected from the design - Nimuthu, Dinan, Yashitha, Dehemi, Kithupa
* Documents should be finalized and provided to us. - Sanundi, Shenu

**1st August - 11th August:**

* Complete design has to be made and finished - Nimuthu, Kithupa, Dinan, Yashitha, Dehemi, Sanundi, Shenu

**12th August - 17th August:**

**MINIMAL CONTRIBUTION FROM ME & NIMUTHU BECAUSE WE ARE BE BORED, AND WE WILL TRY OUR BEST TO SUPPORT Y’ALL - THE REAL REASON IS KITHUPA IS ABROAD AND NIMUTHU IS STUPID**

**All of you need to finalize your individual projects and get ready for the individual vivas**

**18th August - 22th August : EMP DAYS : 25th August - 26th August**

* The logic has to be started and finished
* At the end 2 days the whole project must be finalized
  + Documents Finalized
    - SRS Docs
    - Project Docs
    - Design Docs
  + Project Finalized
  + EXEs made
  + README, setup instructions all finalized
  + Presentations made
  + Project zipped up and ready to be sent to the moon.